## Slide 1: Management of Software Project CSM 32152
Software Configuration Management (SCM)

## Slide 2: First Law of Systems Engineering
No matter where you are in the system life cycle, the system will change, and the desire to change it will persist throughout the lifecycle.
Q: Why?

## Slide 3: Configuration Management
Definition:
The set of activities that have been developed to manage change throughout the software life cycle.
Purpose:
Systematically control changes to the configuration and maintain the integrity and traceability of the configuration throughout the system’s life cycle.

## Slide 4: Terminology
Configuration:
Version:
Variant:
Revision:
Baseline:

## Slide 5: Terminology: Configuration Item
“An aggregation of hardware, software, or both, that is designated for configuration management and treated as a single entity in the configuration management process.”
Software configuration items are not only program code segments but all type of documents according to development, e.g
  all type of code files
  drivers for tests
  analysis or design documents
  user or developer manuals
  system configurations (e.g. version of compiler used)
In some systems, not only software but also hardware configuration items (CPUs, bus speed frequencies) exist!

## Slide 6: Elements of SCM
There are four elements of SCM:
Software Configuration Identification
Software Configuration Control
Software Configuration Auditing
Software Configuration Status Accounting

## Slide 7: Software Configuration Identification
Provides labels for the baselines and their updates.
Evolution graph: depicts versions/variants.
An object may be represented by variant, versions, and components.
1.0
1.1
1.2
1.4
1.3
2.0
1.1.1
1.1.2

## Slide 8: Software Configuration Control
Three basic ingredients to SCC
  Documentation for formally precipitating and defining a proposed change to a software system.
  An organizational body (Configuration Control Board) for formally evaluating and approving or disapproving a proposed change to a software system.
  Procedures for controlling changes to a software system.

## Slide 9: Access and Synchronization Control
Check-In
Check-Out
Software
Engineer
Project
Database
Access
Control
Configuration Object
(Baseline Version)
Ownership Info
Audit Info
Configuration Object
(Baseline Version)
Configuration Object
(Modified Version)
Unlock
Lock
Configuration Object
Request

## Slide 10: Access and Synchronization Control
Check-In
Check-Out
Software
Engineer
Project
Database
Access
Control
Configuration Object
(Baseline Version)
Ownership Info
Audit Info
Configuration Object
(Baseline Version)
Configuration Object
(Modified Version)
Configuration Object
(Extracted Version)
Unlock
Lock

## Slide 11: Access and Synchronization Control
Check-In
Check-Out
Software
Engineer
Project
Database
Access
Control
Configuration Object
(Baseline Version)
Ownership Info
Audit Info
Configuration Object
(Baseline Version)
Configuration Object
(Modified Version)
Configuration Object
(Extracted Version)
Unlock
Lock

## Slide 12: Access and Synchronization Control
Check-In
Check-Out
Software
Engineer
Project
Database
Access
Control
Configuration Object
(Baseline Version)
Ownership Info
Audit Info
Configuration Object
(Baseline Version)
Configuration Object
(Modified Version)
Configuration Object
(Extracted Version)
Unlock
Lock

## Slide 13: Tasks for the Configuration Managers
Define configuration items
Define promote /release policies
Define responsibilities
Set up configuration management system
SCMP following the IEEE 828-1990 standard

## Slide 14: Tools for Software Configuration Management
Software configuration management is normally supported by tools with different functionality.
Examples:
  RCS
    very old but still in use; only version control system
  CVS (Concurrent Version Control)
    based on RCS, allows concurrent working without locking
    http://www.cvshome.org/
    CVSWeb: Web Frontend to CVS
  Perforce
    Repository server; keeps track of developer’s activities
    http://www.perforce.com
  ClearCase
    Multiple servers, process modeling, policy check mechanisms
    http://www.rational.com/products/clearcase/

## Slide 15
All slides contains separated writen notes