## Slide 1: Management of Software Project CSM 32152
Review
By:Nafas

## Slide 2: Review
Review is a very effective technique to remove defects from all work products including code.
In fact, review has been acknowledged to be more cost-effective in removing defects as compared to testing.

## Slide 3: Utility of review
  Helps to identify any deviation from standards, including issues that might be affect maintenance of software.
  Reviewers can suggest way to improve the work products such as
    using algorithms that are more time or space efficient.
    Specific work specification
    Better technology opportunities that can be exploited
  Review meeting often provides learning opportunities to author of work product and other participants
  allows participants to avoid committing similar defects.

## Slide 4: Candidate work products for review
All interim and final work products are usually candidate for review.
Usually, the work products considered to be suitable candidate for review are follows:
  Requirement Specification Documents
  User interface specification and design documents
  Architectural, high-level, and detailed designing documents
  Test Plan and Test Case Design
  Project Management plan and Configuration Management plan

## Slide 5: Review Roles
Review Team member
  Moderator
      scheduling and convening meeting,
      Distributing review materials,
      Leading and moderating the review sessions,
      Ensure that the defects are tracked to closure
  Recorder
      Record the defects found, the time, and effort data
  Reviewer
      Review the work product and give suggestions to author about existing defects.
      Point out ways to improve the work product.

## Slide 6: Review process
Planning
Rework and follow-up
Review meeting
Preparation
Work Product
Review team and schedule
Reviewers’ logs
Defect log
Summery Report

## Slide 7
Planning:
  after the WP is submitted for review the PM assigns a moderator who is familiar with the WP.
  And assigns other review team member.
Preparation:
  the moderator convenes a brief preparation meeting,
  copies of WP are distributed to the review team member
  Author present a brief summery
  Review team prepare review logs

## Slide 8
Review meeting:
  reviewers give their comments based on log
  Moderator ensure that the discussion remain focused and productive
  The recorder scribes all the defect and points that the author agrees to.
Rework:
  author address all the issues and carry out necessary modifications
  prepare rejoinder to all points scribed in the review log
  The reviewers check all issues are resolved